| Meeting Name: |  | Universal Credentialing CRM PIHP Leads Meeting |  |
| --- | --- | --- | --- |
| Meeting Date & Location: |  | Reoccurring 3rd Wednesday each month 2:00 – 3:00pm, Microsoft Teams |  |
| Call In Number |  | Teams Meeting Join the meeting now |  |
| Leader/Facilitator: |  | Sandy Gettel |  |
| Item | Topic |  | Discussion |
| 1. | Welcome - Additions to the agenda |  | No additions |
| 2. | FAQ Document – Informational-Clarification - Clarification for Organizational Credentialing-Residential, Community Based Organizations. - Adding month timeframe for letters from Accreditations. |  | Scope of licensed individuals-keep consistent language with the FAQs/Policy. Review the code chart-staff qualifications to ensure all licensed professionals are included. |
| 3. | CRM Issues Tracking - Issue #5: Confirm the documents that should be included in the original packet of information (PDF). Decision needed. - Issue #13: Reminder prompt-When is it proposed that the reminder prompt pop up? Decision needed. - Issue #19: Add additional fields for accommodation and accessibility requirements for the provider directory to the credentialing application. Identify specific recommended fields and location in the CRM. Receive consensus/approval from group. - Issue # 20: Change in number of days for the PSV expiration of 180 days to 120 days for the PSV expiration days. Informational - Issue #21: Change in policy clarification for monitoring purposes. Informational - Issue # 24: Ticket submitted for the document preview. Informational-Status update - Issue #22: Unable to be completed at this time due to programming changes required. The document uploads are part of the application. Status Update-On hold at this time. |  | #5: Additional discussion-including document management. Requested volunteers for subgroup. The following volunteered: Ryan King(SWMBH), Chris VanWagoner(NMRE), Kelly Gabriel (SWMBH), Amy Dillon (MSHN), Amber Berndt (Healthwest-LRE) #13: Prompt will be added. Liz will explore language. #19: Review the suggested text, provider directory requirements and confirm with group. # 21: Original submission date of the application to the approval date will be used for the 90 day compliance time frame. |
| 4. | Quality Checklist-This will be used for the EQR Review - Review draft with suggested edits. |  | Provider to upload the License and RCC/CMHSP/PIHP to verify. Sandy will send out draft organizational and practitioner quality checklists for additional feedback/recommendations. |
| 5. | Credentialling Requirements for contracts with fellow CMHSPs and PIHPs. |  | Related to COFR arrangements, do they need to credential the CMHSP providing the services? The CMHSP is certified by MDHHS already. Currently CMHSP is required to be credentialing through the UC. A subscription to the PSV would be applicable just as any other provider that provides direct services to an individual. Sandy will follow internally and schedule a meeting with relevant staff if needed. |
| 6. | Onsite Quality Review - Change Onsite Review to initial credentialing. - Review the location of onsite review in the CRM and what is minimally required? - Standard elements across Michigan-PIHP workgroup or subgroup topic? |  | Deferred to next meeting. |
| 7. | - Other |  |  |

Please visit the following link for training videos: https://youtube.com/playlist?list=PLtu9B0k96AD8wVfvBQt3XlQqZ8R28ciXq&si=OasmD_iueqYuZD_b

Please visit the following link for the training course:

https://mdhhs-universal-credentialing.coursify.me/courses/universal-credentialing-training-pihps-cmhsps

MDHHS-UniversalCredentialing@michigan.gov

MDHHS-BH-CRM@michigan.gov

Meeting Purpose:

Objectives:

- Implement the required functions of credentialing within the BH-CRM

- Answer ongoing questions related to the BH-CRM Universal Credentialing

- Identify improvements within the functionality of the BH-CRM

- Share/discuss procedure development of processes within the provider network as desired by the leads

- Additional items as determined by the group

Issue #19:

Add additional fields for accommodation and accessibility requirements for the provider directory to the credentialing application. Identify specific recommended fields and location in the CRM.

Should this be listed under Services?  Note: please ensure the service location information is completed in full.